LayIt Laser

Patent Filing Action Plan

12-Month Roadmap from Provisional to Utility

Last updated: March 15, 2026

# Overview

You have two provisional patents ready to file. Filing starts a 12-month clock — by the end of that window, you convert to full utility patents. Here’s the month-by-month game plan.

Patent #1: Camera-Based Room Measurement for Tile Layout (22 claims)

Patent #2: Laser Projection Tile Installation System (27 claims)

# Month-by-Month Timeline

Month 1  —  File Provisionals (March 2026)

- File both provisional patents via USPTO EFS-Web

- Cost: $80 per filing ($160 total) — micro-entity rate (80% off standard fees)

- Select micro-entity status (you qualify as a solo inventor)

- Upload specification PDF + figures PDF for each patent

- Pay via credit/debit card and click Submit

- Record your application numbers and filing dates immediately

- Calendar the 12-month deadline (March 2027) for utility conversion

- Save confirmation receipts somewhere safe

Months 2–4  —  Build & Document (April–June 2026)

- Continue developing the product — every improvement strengthens your patent position

- Keep the Patent Evidence Log updated with dated entries

- Save all calibration data, test results, and accuracy measurements

- Screenshot or video-record every milestone demo

- Commit code regularly with descriptive messages (these are timestamped evidence)

- Start collecting real-world test data from actual tile jobs

- Key goal: Build a body of evidence showing reduction to practice

Months 5–7  —  Refine & Demo (July–September 2026)

- Have a working prototype you can demo to people

- Get video of the system working on a real tile job (huge for patent and marketing)

- Document any new features or improvements — these can be added to the utility filing

- Budget check: Start setting aside ~$400 for PowerPatent + ~$860 for USPTO utility filing fees ($430 each, micro-entity)

Months 8–9  —  Utility Prep (November–December 2026)

- Use PowerPatent AI (~$199) to convert your provisionals into full utility patent drafts

- PowerPatent generates the utility application from your provisional — you review and refine

- Add any new claims for features developed since the provisional filing

- Export patent figures from your OpenSCAD models — free, already built

- Total prep cost: ~$400 for AI drafting, figures are free from your CAD files

Months 10–11  —  File Utility Patents (January–February 2027)

- File utility patent applications before the 12-month provisional deadline

- Claim priority from your provisional filing date

- Consider Track One prioritized examination ($625 per patent, micro-entity) — gets you a first action in ~6 months instead of 2+ years

- Utility filing fee per patent (micro-entity): $70 filing + $160 search + $200 exam = $430

- Optional: File PCT (international) if you want protection outside the US (~$3,000–4,000)

- Double-check all claims match your current product capabilities

Month 12  —  Provisionals Expire (March 2027)

- Your provisional patents expire — this is normal and expected

- All protection now comes from the utility patents you filed in months 10–11

- If you didn’t file utility patents, you lose your priority date and patent-pending status

- Respond to any USPTO office actions promptly (usually 3-month deadline)

Months 12–18  —  Examination & Grant (March–September 2027)

- USPTO examiner reviews your utility application

- With Track One: First office action in ~6 months, possible grant in 6–12 months

- Without Track One: First office action in 18–24 months

- Respond to any rejections or requests for clarification

- May need to narrow some claims — this is normal back-and-forth

- Goal: Granted utility patents with strong claims covering your core technology

# Cost Summary

| Item | Cost | When |
| --- | --- | --- |
| File 2 provisional patents (micro-entity) | $160 | Month 1 |
| PowerPatent AI utility drafts (x2) | ~$400 | Month 8–9 |
| Patent figures (exported from OpenSCAD) | Free | Month 8–9 |
| File 2 utility patents (micro-entity, $430 each) | $860 | Month 10–11 |
| Track One prioritized exam (optional, $625 each x2) | $1,250 | Month 10–11 |
| PCT international filing (optional) | $3,000–4,000 | Month 10–11 |
| TOTAL — Minimum path (no Track One, no PCT) | $1,420 |  |
| TOTAL — With Track One (recommended) | $2,670 |  |

Minimum to protect your IP right now:

$160 — file both provisionals this month

Full path with AI drafting + Track One:

~$2,670 total over 12 months

Minimum path (no Track One, no PCT):

~$1,420 total over 12 months

# Filing Checklist (Month 1)

Do this for EACH of the two patents:

- Go to USPTO EFS-Web (efs-my.uspto.gov)

- Create an account if you don’t have one

- Start a new provisional patent application

- Upload the specification PDF (the patent document)

- Upload the figures PDF (patent drawings)

- Select “Micro Entity” status ($80 filing fee)

- Fill in inventor info (your name, address)

- Pay $80 via credit/debit card

- Click Submit

- Save the confirmation page and application number

- Calendar March 2027 as your utility conversion deadline

- You’re done — you now have “Patent Pending” status

# Key Dates to Remember

| Date | Action |
| --- | --- |
| March 2026 | File both provisional patents ($160) |
| March 2027 | DEADLINE: File utility patents or lose priority date |
| ~September 2027 | Expected first office action (with Track One) |
| ~March 2028 | Possible patent grant (with Track One) |

Step one: file the provisionals. Everything else follows from there.